Test Plan Document

Project Name: Gin and Juice shop

Prepared by: Christy Mariam Mathew

Prepared on:27-02-2026

1.Introduction

The Gin and Juice are an ecommerce website for online shopping of cocktails and juices. It is developed by Port Swigger mainly for functional and security testing purpose. This application allows user to browse products, search for items, add products to cart, login and complete purchase. The purpose of this testing is to verify that all the features and functionalities of the website are working correctly, meet design specifications and provide a secure, reliable and user-friendly experience.

2. Test Scope

- In Scope:

- User account

- Product catalogue

- Home page

- Shopping cart management

- Payment process

- UI/UX

- Form validation

- Responsiveness

- Compatibility testing

- Exploratory testing

Out of Scope:

  - Backend database migration testing.

  - Integration with third party systems (Payment gateway integration, shipping provider)

  - Detailed Security Testing.

  - Order confirmation

3. Test Objectives

- Verify that all modules meet business requirements.

- Ensure system works on supported browsers Chrome, Firefox and Edge.

- Validate security measures like login authentication and payment encryption.

- Detect defects early and ensure quality release.

- Verify the website ensure a user -friendly Graphical User Interface (GUI)

4.Assumptions

- The demo site is hosted and accessible throughout the testing period.

- Testing is done in the staging.

5. Risks and Risk Analysis

- Risks:

  - The demo website is unstable.

  - Since it is a demo site the bugs are not fixed.

  - Demo website may undergo unexpected maintenance

6. Test Design Approach

- Preparing test cases using Testing technique (equivalence partitioning, boundary value analysis), positive/negative testing.

- Using RTM (Requirements Traceability Matrix) to ensure 100% coverage.

7. Roles and Responsibilities

| Tester | 1. Understand requirements 2. Writing and executing Test cases 3. Defect reporting and tracking in Google sheet. 4. Coordinate with QA Lead for any issues or problems encountered during test preparation/execution/defect handling. |
| --- | --- |

8. Test Data Management

- Dummy Login credentials.

- Sample product catalogue

9. Entry and exit Criteria

Entry criteria

Testing will begin when the following conditions are met:

- The test plan is reviewed and approved by test lead.

- Test cases preparation is started.

Exit Criteria

- All planned test cases have been executed.

- Defect report has to be prepared.

- Final test summary report has to get approval.

10. Test Schedule and Resources

| Activity | Start date | End date |
| --- | --- | --- |
| Test Planning | 27-02-2026 | 27-03-2026 |
| Test case preparation | 02-03-2026 | 20-03-2026 |
| Test Execution | 09-03-2026 | 23-03-2026 |
| Defect report | 23-03-2026 | 24-03-2026 |
| Test Summary report | 23-03-2026 | 25-03-2026 |

- Resources Needed: 1 Tester

11. Test Environment

- Hardware: Windows 10/11, 8 GB RAM, stable internet.

- Browsers: Chrome, Firefox, Edge

- Test URL: https://ginandjuice.shop/

- Devices: Laptop, Mobile.

- Google sheet

12. Test Tools

- Test case and defects are tracked in Google sheet

- Eclipse IDE

- TestNG

- Maven

- Test Craft

- GitHub: https://github.com/mariammathew2025-ai/MainProject_ginandjuice.git

13. Deliverables

- Test Plan Document.

- Test Cases and execution document.

- Requirement Traceability Matix

- Defect Reports.

- Test Summary Report (closure)

- Automation Scripts